Institute of Technology Australia

**Scope** Document

e-Commerce Website for

Bazaar Ceramics.

**Prepared by:** Gonzalo Soto

|  |  |  |  |
| --- | --- | --- | --- |
| **Version History** | | | |
| **Version** | **Date** | **Revised by** | **Reason for Change** |
| 1.0 | 01/03/21 | Gonzalo Soto | N/A |
|  |  |  |  |
|  |  |  |  |

**Table of Contents**

[1. Project goals 3](#__RefHeading___Toc5050_3975847811)

[2. Requirements 3](#__RefHeading___Toc5088_3975847811)

[3. Major Deliverables 4](#__RefHeading___Toc5098_3975847811)

[4. Key Milestones 4](#__RefHeading___Toc6297_3975847811)

[4.1 Business Requirements 4](#__RefHeading___Toc6319_3975847811)

[4.2 System Design 4](#__RefHeading___Toc6321_3975847811)

[4.3 Development and Testing 4](#__RefHeading___Toc3877_545546055)

[4.4 Project Closure 4](#__RefHeading___Toc3896_545546055)

[5. Assumptions and Constraints 4](#__RefHeading___Toc6303_3975847811)

[5.1 Assumptions 4](#__RefHeading___Toc6311_3975847811)

[5.1.1 Data 4](#__RefHeading___Toc6315_3975847811)

[5.1.2 Imagery and Copyrights 5](#__RefHeading___Toc6317_3975847811)

[5.1.3 Merchant Accounts 5](#__RefHeading___Toc2753_3427714586)

[5.1.4 IT Infrastructure 5](#__RefHeading___Toc2755_3427714586)

[5.2 Constraints 5](#__RefHeading___Toc6311_39758478111)

[5.2.1 Scope 5](#__RefHeading___Toc3575_3427714586)

[5.2.2 Time-frame 5](#__RefHeading___Toc3577_3427714586)

[5.2.3 Budget 5](#__RefHeading___Toc3579_3427714586)

[5.2.4 Privacy 5](#__RefHeading___Toc3581_3427714586)

# **Project goals**

* To implement an e-commerce website
* To promote products world wide
* To obtain sales metrics
* To reduce marketing related costs
* To refresh and update online presence
* To rely on a different source of profits other than galleries to reduce or remove cost of rent

# **Requirements**

|  |
| --- |
|  |
| Figure 1 – Requirements |

# **Major Deliverables**

* Business Requirements Document
* Work Breakdown Structure Document
* Website Architecture Document
* Mock-ups Document
* Test Acceptance Report
* Project Closure
* Training

# **Key Milestones**

## **Business Requirements**

Once the requirements have been defined, we have reached our first milestone. At this point in the project life cycle, developer and stakeholders have a clear idea of what the system should do.

Every issue, need and opportunity have been identified and documented. A plan on of how the solution is going to act on them exists and is well understood by everyone involved in the project.

## **System Design**

The second milestone is design. Every feature and characteristic are thoroughly detailed and described at this stage for the developers to work on.

## **Development and Testing**

Once the development is concluded and the testers approved its results according to the initial specifications, the third milestone is delivered.

## **Project Closure**

The final milestone represents the official closure of the project through a sign-off document.

# **Assumptions and Constraints**

## **Assumptions**

### Data

It is assumed that the organisational documentation and any other source provided by the client to extract the data needed, is accurate and reflects the real needs of the company.

### Imagery and Copyrights

Depends on the client to provide the images and content files that they wish to implement. It is assumed that the client will provide timely the files required and with their copyrights.

### Merchant Accounts

The client needs to provide a merchant account in order to interface with the Stripe and PayPal payment gateways.

### IT Infrastructure

The system will be developed according to the IT Infrastructure specifications provided by the client. Bazaar Ceramics has a Microsoft Server 2019 running Microsoft IIS 10.0. For the successful implementation of the system the IT Infrastructure must be as described by the client and in working conditions for deployment and testing.

## **Constraints**

### Scope

As per the initial agreement between the developer and the project sponsor, the scope of the project and its boundaries must be respected accordingly.

### Time-frame

The project must conclude by the end of March 2021, unless agreed and approved changes on the scope added to the project.

### Budget

The project considers a budget which must be paid in order to release the solution to the client.

### Privacy

Every single deliverable of the project and its results comply with the actual Australian regulation on Privacy (Privacy Act 1988)